**Government Engineering College, Thrissur – 680009**

**Form AC 04 (01)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT DAIRY** | | | | | |
| **Department: Computer Applications** | | | **For the Year: 2022** | | |
| **Course/Branch & Batch/Year (or Semester)** | | | **MCA Semester 6** | | |
| **Name of the Project:** | | | **STUDENT PERFORMANCE PREDICTION AND FEEDBACK ANALYSIS** | | |
| **Name of the industry where project is done (where applicable):** | | |  | | |
| **Project Guide (s):** | | | Prof. Hredya Sundaran | | |
|  | | |
| **Project coordinator:** | | | Prof. Soumia Chandran M | | |
| **Name & No of the student** | | ANSHA ANTONY |  |  |  |
| TCR19MCA008 |  |  |  |
| Action Plan: | | | | | |
| Sl. No. | Month/ week | Stages to be completed (to include up to submission of final report) | | Actual work completed (to be filled based on the progress) | Remarks/ Review by internal guide |
| 1 | 4th February | Project plan | | Project plan Drawn |  |
| 2 | 7th February | Dataset collection and creation started | | Dataset Collection started |  |
| 3 | 10th February | Dataset collection and creation | | Dataset Creation started |  |
| 4 | 16th February | Dataset collection and creation completed | | Dataset collection and creation completed |  |
| 5 | 19th February | UI Started | | UI Started |  |
| 6 | 26th February | Admin module creation | | Admin module creation completed |  |
| 7 | 5th March | Tutor module creation | | Admin module creation completed |  |
| 8 | 14th March | Student module creation | | Student module creation |  |
| 9 | 20th March | Feedback module creation | | Feedback module creation and student module creation completed |  |
| 10 | 1st April | Student module, tutor module and feedback module integration | | Student module, tutor module and feedback module integration completed |  |
| 11 | 18th April | UI completed | | UI Completed |  |
| 12 | 22th April | Student performance prediction model and UI integration | | Student performance prediction model and UI integration completed |  |
| 13 | 23rd April | Report designing | | Report designing started |  |
| 14 | 25th April | Report designing completed | | Report designing completed |  |
| 15 | 27th April | Project Testing | | Project Testing |  |
| 16 | 4th May | Project Deployment | | Project Deployment |  |
|  |  |  | |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **PROJECT DAIRY AC/04(01)** | | | | | | | |
| Attendance/Regularity | | | | | | | |
| Date | STUDENT Roll Nos | | | | | |  |
| Ashly Shajan |  |  |  |  |  | SIGNATURE OF GUIDE |
| Semester:6 | | | | | | | |
| 4th February | Present |  |  |  |  |  |  |
| 7th February | Present |  |  |  |  |  |  |
| 10th February | Present |  |  |  |  |  |  |
| 16th February | Present |  |  |  |  |  |  |
| 19th February | Present |  |  |  |  |  |  |
| 26th February | Present |  |  |  |  |  |  |
| 5th March | Present |  |  |  |  |  |  |
| 14th March | Present |  |  |  |  |  |  |
| 20th March | Present |  |  |  |  |  |  |
| 1st April | Present |  |  |  |  |  |  |
| 18th April | Present |  |  |  |  |  |  |
| 22th April | Present |  |  |  |  |  |  |
| 23rd April | Present |  |  |  |  |  |  |
| 25th April | Present |  |  |  |  |  |  |
| 27th April | Present |  |  |  |  |  |  |
| 4th May | Present |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

PAGE 2 OF 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **PROJECT DAIRY AC/04(01)** | | | | |
| Review feed back | | | | |
| Date | During presentation/ by Guide | Details of review or feed back | Actions planned against the feedback with target date (if necessary plan to be revised) | Approval by  Guide |
| 4th February |  | Project plan | Project plan Drawn | Approved |
| 7th February |  | Dataset collection and creation started | Dataset Collection started | Approved |
| 10th February |  | Dataset collection and creation | Dataset Creation started | Approved |
| 16th February |  | Dataset collection and creation completed | Dataset collection and creation completed | Approved |
| 19th February |  | UI Started | UI Started | Approved |
| 26th February |  | Search module creation | Search module creation completed | Approved |
| 5th March |  | View restaurants Module Creation | View restaurants Module Creation Completed | Approved |
| 14th March |  | Lookup Module Creation | Lookup Module Creation Completed | Approved |
| 20th March |  | Search module and Views restaurant module integration | Search module and Views restaurant module integration Completed | Approved |
| 1st April |  | Search module and Lookup module integration | Search module and Lookup module integration Completed | Approved |
| 18th April |  | UI completed | UI Completed | Approved |
| 22th April |  | Dataset and UI integration | Dataset and UI integration | Approved |
| 23rd April |  | Report designing | Report designing started | Approved |
| 25th April |  | Report designing completed | Report designing completed | Approved |
| 27th April |  | Project Testing | Project Testing | Approved |
| 4th May |  | Project Deployment | Project Deployment | Approved |

Page 3 of 3